**Meeting Minutes Sprint 1**

**Meeting 1:**

**Date:** 29/01/2025 Time: 9pm to 22:25pm

**Attendees: Full team**

**To-Do for the next meeting:**

breakdown tasks

create the USs

set the github

start the code for the first functionality -> user login or create channel

Create the environment for the application

**Meeting notes**

Discussed about the technologies used to build the application:

Frontend: HTML CSS, JS no framework

Backend: python, django

Database: supabase

Discussed about possible user stories

1. User can create an account and login at any times !!!

* Admin or User
* redirected to the main page with channels, dms…

1. Admin can create, delete different channels !!!
2. User can join and views channel they joined !!
3. Users can direct messages each others !
4. **Members can delete and edit their own messages**
5. **Admin can delete anyone messages**
6. Admin can add, remove people from the channel
7. User can change their account info

User story 1,2,3 everybody will be working on them

**Meeting 2:**

**Date**: 31/01/2025 Time: 13:30 to 16:25

**Attendees: Full team**

**To-Do for the next meeting:**

create tasks for each US

breakdown tasks and all US

Finish the description of USs in issues

Continue coding the first functionality to demo: Authentification

**Meeting notes**

Finished setting up the environment

Ileass started coding the sign up and login pages

Made sure everybody understood how to access the live server

Officially set the first 8 US

For now:

US1 -> Ileass needed for sprint 1

US2 -> Julian needed for sprint 1

US3 -> Sarvesh no need to be done for sprint 1

US7 -> Zineb needed for sprint 1

Also, we figured out our story points system:

On a scale of 1 - 5

* 1: Very Low priority -> minor enhancement or option feature that has minimal impact on functionality or user experience
* 2: Low Priority -> useful addition but not essential for core functionality
* 3: Medium Priority -> important feature that improves user experience or functionality
* 4: High Priority -> critical feature that significantly enhance the user experience and the functionality
* 5: Very High Priority-> a fundamental requirement for the application core. Other functionalities cannot work properly if this one is not set

**Meeting 3:**

**Date**: 04/02/2025 Time: 21:00 to 22:15

**Attendees: Full team**

**To-Do for the next meeting**

Solve the going back to the login page, there’s two messages

Wrap Up backend/database for US1 and US2

finish sprint plannings

**Meeting notes**

Ileass and Julian helped Sarvesh with running the server (had some issues)

Figured the db for admin/member, routing to the right dashboard

Julian debugged the backend so that when the login fail, the page won’t crash and a message would appear instead

Discussing who get the right to be an admin

**Meeting 4:**

**Date:** 07/02/2025 Time: 10am to 10:20pm

**Attendees: Full team**

**To-Do for the next meeting**

Finish ASAP the functionality to create teams, channels and add members to channels

**Meeting notes**

We merged everything together for the authentication functionality, finished the documentation, link everything together